PHOTOVOLTAIC INSTALLATION CONTRACT

BETWEEN: 12554 Amboy Ave., Sylmar, CA 91342

Mr./Mrs. :  Ervin Pacheco  (“HOMEOWNER”) and Lampara Electrical Installation Services (“Contractor”).

PARTIES:

Homeowner Name:

*as appears on utility bill

Site Address:

Phone Number:

Ervin Pacheco

62 Kabesang Imo St, Valenzuela, Metro Manila

09166241297

and

Lampara Electrical Installation Services (“Contractor”)

ADDRESS 1: Maharlika Highway Brgy. Lusacan, Tiaong, Quezon

ADDRESS 2: 24 Lanzones St. Brgy Potrero Malabon City, Metro Manila

09707834005

RECITALS:

The Contractor is engaged in an independent business , is licensed and qualified to do business in the

Republic of the Philippines and will comply with all local laws regarding taxes and licenses. The Contractoris engaged in the same business for other clients, and Homeowner is not the only customer of Contractor.

AGREEMENT:

The parties to this Contract agree as follows:

1. Scope of Work.

The project scope includes the installation of a 7.32 kW-DC rated _Roof_-mounted solar photovoltaic

system at the property located at address listed above. Photovoltaic system shall consist of:

( 12 PCS )  TIER 1 610-630 WATTS

( 1 PC/S )   SOLIS S6-EH1P6K L-PRO/PLUS

( 1 PC/S )   PYLONTECH 51.2V 314AH

Solar Panels

Inverters

Batteries

System shall be supported by Premium Grade aluminum mounting system, and other components, includingbut notlimited to Solar Batteries (if required ), AC disconnect , and electrical hardware (circuit breakers , wire , conduit ,junction boxes, etc.).All equipment will be installed as required by applicable codes, the local utility company, andHomeowner’s Association guidelines (if applicable).During daylight hours this photovoltaic system (solar electric) will provide electricity in parallel with the local utility service provider.

2. The Contract Price.

The Homeowner shall pay the Contractor for the materials and labor to be performed under this

agreement in an amount of [ THREE HUNDRED SIXTY SIX THOUSAND FIVE HUNDED PESOS ONLY ], excluding VAT.

₱ 366,500

The payment shall be made to the following Bank accounts.
ACCOUNT NAME: LAMPARA ELECTRICAL INSTALLATION SERVICES

BANK NAME: BDO
ACCOUNT NUMBER: 005698016190
BRANCH: MALABON GOVERNOR PASCUAL

3. Progress Payments.

The Homeowner shall make payments under this contract in accordance with the following schedule:

* Fifty percent (50%)of the contract price is due upon signing of this agreement.

* Fifty percent (50%)of the contract price is due upon delivery of materials and completion of project.

4. General Provisions.

Any alterations or deviation to the above specifications, including but not limited to any such alteration or

deviation involving additional materials and/or labor costs, will be executed only upon a written order for

same, signed by both the Homeowner and the Contractor. If there is any charge for such alteration or

deviation, the additional price must be mutually agreed in writing and added to the contract price of this

contract.

5. Work Quality.

All work shall be completed in a quality manner and in compliance with all building and electrical codes,

all other applicable laws, and all applicable utility requirements, including appropriate utility

interconnection obligations.

6. Project Approval.

The Contractor shall furnish to the Homeowner a plan including construction and equipment

specifications for solar facilities, a description of the work to be done, and the materials/equipment to be

used and/or installed prior to the commencement of the work. All equipment and materials shall be

provided with original manufacturers’ warranties where and as applicable.

7. Licensing.

To the extent required by the law all work shall be performed by individuals duly licensed and

authorized by law to perform said work.

8. Subcontractors.

Contractor may at its discretion engage subcontractors to perform work hereunder, provided Contractor

shall fully pay said subcontractor and in all instances remain responsible for the proper completion of this

Contract.

9. Release/Waivers.

Contractor shall furnish Homeowner appropriate releases or waivers of lien for all work performed or

materials provided at the time the next periodic payment shall be due.

10. Project Timeline

The estimated installation timeline of the solar photovoltaic (PV) system shall be as follows:

• Day 1-2 – Preparation and Delivery of Materials
Site preparation, confirmation of layout, and delivery of solar panels, inverter, mounting structures, and other required materials.

• Day 2-4 – Installation Works
Installation of mounting structures, solar panels, inverter system, DC/AC wiring, protection devices, and integration with the existing electrical system.

• Day 4-5 – Testing, Commissioning, and Turnover
System testing, inspection, commissioning of the solar PV system, and turnover of the completed installation including basic system orientation to the Homeowner.

The above timeline is an estimated schedule and may be adjusted depending on site conditions, weather, material availability, and utility or permit-related requirements beyond the Contractor’s control.

11. Change orders.

All change orders shall be in writing and signed by both the Contractor and the Homeowner. Such change

orders shall be incorporated in and become a part of the contract. Payment for all tasks (time and equipment)under this contract shall be as performed in accordance with Article 4 and as indicated in a duly       ordered and executed change order.

12. Permits.

The Homeowner shall obtain all permits necessary (if needed) for the work to be performed.

13. Site Condition and Cleaning

Contractor agrees to remove all debris created by the installation and to leave premises in clean

condition. Contractor shall not be responsible for landscaping improvement services as part of this

contract.

14. Warranty of Work.

The Contractor provides a two (2) year workmanship warranty covering the quality of installation and workmanship of the solar photovoltaic (PV) system, including defects arising directly from improper installation, workmanship errors, or system issues attributable to the Contractor. Within the warranty period, the Contractor shall provide free minor and essential support services, including system inspection, basic troubleshooting, inverter checking, and configuration of related solar devices.

The Contractor shall likewise be responsible for any water leakage, roof penetration, or structural issues directly caused by defective installation of the solar panels, mounting system, or associated components, provided that such defects are reported within three (3) months from the date of project turnover or after the occurrence of at least two (2) to three (3) significant rainfall events, whichever comes later. Upon verification that the issue resulted from defective workmanship, the Contractor shall, at no cost to the Client, repair and reseal the affected areas to restore the weatherproof integrity of the installation. This warranty shall not cover leaks or structural issues arising from pre-existing roof defects, aging, corrosion, structural movement, unauthorized modifications, or events beyond the Contractor's reasonable control.

Furthermore, if any solar panel, mounting hardware, inverter, or system component becomes displaced, dislodged, or damaged due to improper installation or workmanship attributable to the Contractor, the Contractor shall undertake the necessary repairs or reinstallation at no cost to the Client. However, this provision shall not apply to damages caused by natural disasters, typhoons exceeding the applicable design standards, earthquakes, floods, lightning, vandalism, accidents, misuse, or any event beyond the Contractor's control.

Services such as cleaning of solar panels, preventive maintenance, rewiring or modification of existing electrical connections, relocation or repositioning of system components, system upgrades or expansions, client-requested alterations, and repairs resulting from external factors including power surges, natural disasters, misuse, negligence, or unauthorized modifications are excluded from this workmanship warranty and shall be subject to corresponding service fees.

Replacement of defective components beyond the one (1) year free service period shall be at the Client's expense, except where such replacement is necessary due to proven workmanship defects covered under this warranty. The Contractor may assist in the replacement or installation of such components, subject to applicable labor and service charges.

The inverter is covered by a standard five (5) year limited manufacturer's warranty, subject to the manufacturer's terms and conditions, with the option for warranty extension where available. In the event of inverter failure, the Contractor shall provide a temporary replacement unit, if available, while the original unit is undergoing evaluation or warranty processing by the supplier or manufacturer.

The battery is likewise covered by a standard five (5) year limited manufacturer's warranty, with any warranty extension subject to the manufacturer's policies, approval, and applicable terms and conditions.

The solar panels are covered by a standard ten (10) year product warranty against manufacturing defects affecting the panel frame, glass, solar cells, and junction box, together with the applicable manufacturer's linear performance warranty. Any claim relating to manufacturing defects or guaranteed power output shall be subject to the manufacturer's warranty policies and evaluation procedures.

If the system is tampered with, modified, repaired, expanded, or altered by any third party or person not authorized by the Contractor, the workmanship warranty shall automatically become void, and the Contractor shall not be liable for any resulting issues or damages.

However, should the Contractor fail to respond to a formal written service request within seventy-two (72) working hours, excluding weekends and holidays, the Client may engage the services of a duly licensed Electrical Engineer or Registered Master Electrician with sufficient experience in solar photovoltaic systems to perform the necessary repairs without automatically voiding the workmanship warranty, provided that the repairs are limited to the reported issue and proper documentation is furnished to the Contractor.

It is strongly recommended that all maintenance, repairs, and servicing be carried out by the Contractor or authorized personnel to ensure system safety, preserve system integrity, and maintain warranty validity.

15. Contractor's Status.

•The Contractor is an independent contractor and is not an employee of Homeowner.

•The Contractor shall furnish all equipment, tools and supplies to accomplish the assigned work, except as

agreed to in writing by both the Homeowner and the Contractor.

•The Contractor maintains control over the manner in which the tasks are to be performed and the

products made.

The Contractor will be responsible for any solar installation related unforeseen accident.

•The Homeowner will withhold no payroll taxes, Social Security, or workers' compensation taxes for the

Contractor. These items are solely the responsibility of the Contractor.

16. Cancellation

In the event that the Client cancels the project after payment of the downpayment but prior to commencement, a portion of the downpayment shall be retained as a reservation and administrative fee, while any remaining balance shall be refunded depending on the timing of cancellation: 90% refundable if cancelled more than seven (7) days before the scheduled start date, 50% refundable if cancelled three (3) to seven (7) days before, and non-refundable if cancelled less than seventy-two (72) hours prior to commencement.

17. Governing Law and Venue.

This Agreement will be interpreted and enforced according to the laws of the Republic of the Philippines and anyproceeding to compel arbitration or to enforce an arbitration award is to be brought against any of the Parties inSanPedro Regional Trial Court and each of the Parties consents to the jurisdiction of such court (and of theappropriate appellate court) in any such action or proceeding and waives any objection to such venue.

18. Attorney Fees and Costs.

In the event that any Party initiates proceedings to compel arbitration or to enforce this Agreement or      enjoin itsbreach, the prevailing Party or Parties will be awarded its or their reasonable attorney fees and   costs at arbitration, trial and on any appeal as set by the trier of fact, including any bankruptcy proceedings.

SIGNATURES:

The individuals signing below hereby represent that they are authorized to enter into this Agreement on behalfof the Party for whom they sign.

PARTIES:

Prepared by: 	CARLO FERNAN P. ABANILLA

Title: 			SALES ENGINEER

Signed by: 		JOHN KARLO DE GUZMAN

Title:			PROPREITOR

Date:			SEPTEMBER 4, 2026

Phone (818) 216 1118

Signed by:		Ervin Pacheco

Title:			HOMEOWNER

Date: